Insertando imagen...

ACME-SF

G1.007

**Progress and analysis report D01**

15 February 2024



# Cover

|  |  |
| --- | --- |
| **Repository:** <https://github.com/Pablo-Caballero-Maria/Acme-One-24.1.0-C1.07> | |
| **Student #1**  **ID:** 31878881F  **UVUS:**  pabcabmar3  **Name:** Caballero María, Pablo **Roles:** manager, developer | **Student #2**  **ID Number:**49034820Q  **UVUS:** mararnmon  **Name:** Arnáiz Montero, Marco Antonio  **Roles:** developer, operator |
| **Student #3**  **ID Number:** 77865211E  **UVUS:**  alfalolan  **Name:** Alonso Lanzarán, Alfonso Luis  **Roles:** developer | **Student #4**  **ID Number:** 53932912M  **UVUS:** albsanmim  **Name:** Sánchez Mimbrero, Alberto  **Roles:** developer |
| **Student #5**  **ID Number:** 48123111G  **UVUS:** juagarcar4  **Name:** Garcia Carballo, Juan  **Roles:** developer |  |

# Table of contents

[Executive summary 4](#_Toc158839326)

[Revision table 4](#_Toc158839327)

[Introduction 4](#_Toc158839328)

[Contents 4](#_Toc158839329)

[Conclusions 4](#_Toc158839330)

[Bibliography 4](#_Toc158839331)

# Executive summary

The lifecycle of the Acme-SF project just started. Thus, it is currently in its first stages: the repository has recently been set up and minor changes have been made. Most of the time spent in this deliverable was for having the first contact with the technologies asked, preparing the workspace, analyzing the WIS requirements and fulfilling the required documentation.

# Revision table

|  |  |  |
| --- | --- | --- |
| Number | Date | Description |
| 1.0 | 15/02/2024 | Document done in its entirety, reviewed by peers. No major errors were found. |

# Introduction

The purpose of this document is to provide a detailed planning and progress report of the first delivery of the project “Acme-SF-D01”, for the subject “Design and Testing 2”. This is divided into two chapters: planning (specifying the requirements set for this delivery, assignees, roles, planned time, actual time, budget estimation...) and progress (assignees performances, conflicts arisen, actual cost in contrast to the estimations...).

# Contents

* Planning
  + Task assigned this delivery:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Title** | **Assignees** | **Priority** | **Estimate** | **Size** | **Invested time** | **Role** |
| Task S05-001: Modify the anonymous menu | JuanGarciaCarballo | P0 | 10 | S | 15 | developer |
| Task S05-011/M1: Produce an analysis report | JuanGarciaCarballo | P1 | 30 | M | 35 | developer |
| Task S05-012/M2: Produce a planning and progress report | JuanGarciaCarballo | P1 | 40 | M | 81 | developer |
| Task 018: Attend to classes | JuanGarciaCarballo | P0 | 720 | M | 720 | developer |

* + Different moments in the delivery

Interfaz de usuario gráfica, Texto

Descripción generada automáticamente

Interfaz de usuario gráfica, Texto, Aplicación

Descripción generada automáticamente

Captura de pantalla de un celular

Descripción generada automáticamente

* + Budget

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Title** | **Estimate (min)** | **Role** | **€ per hour** | **budget of the task** |
| Task S05-001: Modify the anonymous menu | 10 | developer | 20 | 3,33€ |
| Task S05-011/M1: Produce an analysis report | 30 | developer | 20 | 10€ |
| Task S05-012/M2: Produce a planning and progress report | 40 | developer | 20 | 13,33€ |
| Task 018: Attend to classes | 720 | developer | 20 | 240€ |
|  |  |  | **TOTAL** | **266,66€** |

Total cost of the equipment: 1000€

Total: 1226,66€

With a lineal amortization in 3 years of 422€ per year.

* Progress
  + Progress Records

Juan Garcia Carballo Ratio:1, is the best value possible, because I have completed all the task assigned.

* + Conflicts

Intentionally blank

* + Real Cost

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Title** | **Invested time (min)** | **Role** | **€ per hour** | **budget of the task** |
| Task S05-001: Modify the anonymous menu | 15 | developer | 20 | 5€ |
| Task S05-011/M1: Produce an analysis report | 35 | developer | 20 | 11,67€ |
| Task S05-012/M2: Produce a planning and progress report | 81 | developer | 20 | 27€ |
| Task 018: Attend to classes | 720 | developer | 20 | 240€ |
|  |  |  | **TOTAL** | **283,67€** |

Total cost of the equipment: 1000€.

Total: 1283,66€.

With a lineal amortization in 3 years of 427,89€ per year.

# Conclusions

In summary, the Acme-SF project is in its initial stages, focusing on repository setup and preliminary tasks. The report, reviewed with no major errors, highlights efforts in technology familiarization and documentation. Notably, Juan Garcia Carballo excelled in completing assigned tasks.

The budget analysis indicates a total cost of 1226,66€, but actual expenses reached 1283,66€. Careful financial management is crucial for aligning with initial estimates. Despite the financial aspect, the team's positive performance provides a solid foundation for the project's next stages.

# Bibliography

Intentionally Blank