Insertando imagen...

ACME-SF

G1.007

**Planning and progress report**

06/03/2024



# Cover

|  |  |
| --- | --- |
| **Repository:** <https://github.com/DP2-C1-07/Acme-SF-D02.git> | |
| **Student #1**  **ID:** 31878881F  **UVUS:**  pabcabmar3  **Name:** Caballero María, Pablo **Roles:** manager, developer | **Student #2**  **ID Number:**49034820Q  **UVUS:** mararnmon  **Name:** Arnáiz Montero, Marco Antonio  **Roles:** developer, operator |
| **Student #3**  **ID Number:** 77865211E  **UVUS:**  alfalolan  **Name:** Alonso Lanzarán, Alfonso Luis  **Roles:** developer, tester | **Student #4**  **ID Number:** 53932912M  **UVUS:** albsanmim  **Name:** Sánchez Mimbrero, Alberto  **Roles:** developer |
| **Student #5**  **ID Number:** 48123111G  **UVUS:** juagarcar4  **Name:** Garcia Carballo, Juan  **Roles:** developer |  |

Table of contents

[Cover 1](#_Toc1321434062)

[Executive summary 2](#_Toc1280841211)

[Revision table 2](#_Toc1360073073)

[Introduction 2](#_Toc1368175382)

[Contents 3](#_Toc1386914936)

[Planning chapter: 3](#_Toc1398666171)

[Progress chapter 6](#_Toc1352627132)

[Conclusions 6](#_Toc196166898)

[Bibliography 6](#_Toc1272673952)

Executive summary

# Revision table

|  |  |  |
| --- | --- | --- |
| Number | Date(dd/mm/yyyy) | Description |
| 1.0 | 02/03/2024 | Creation of the document and redaction of the executive summary and introduction |
| 1.1 | 06/03/2024 | Redaction of the content points and conclusion. |

# Introduction

The purpose of this document is to provide a detailed planning and progress report of the second delivery of the project “Acme-SF-D02”, for the subject “Design and Testing 2”. This is divided into two chapters: planning (specifying the requirements set for this delivery, assignees, roles, planned time, actual time, budget estimation...) and progress (assignees performances, conflicts arisen, actual cost in contrast to the estimations...).

This document has an executive summary, a revision table where there are versioned records, this introduction, the main content (divided into a planning, and a progress chapter), and the conclusions of the report.

# Contents

## Planning chapter:

List of taks for the first deliverable, (the time will be considered in minutes being an hour 60 minutes):

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Title and description** | **Assignees** | **role** | **Estimate** | **Invested time** |
| Task G-003/I: Create "Risk" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task G-005/T: Test "Banner" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task G-006/T: Test "Risk" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task G-011/I: Create "Administrator dashboard" | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task G-016: Attend to class | Arnáiz Montero, Marco Antonio | developer | 1440 | 1440 |
| Task S02-001/I: Create "Contract" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-003/I: Create "Client dashborad" | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-004/T: Test "Client" role | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-005/I: Create "Client" role | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-005/T: Test "Contract" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-006/M: Produce a planning and progress report | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-006/T: Test "Progress log" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-007/M: Produce an analysis report | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-008/M: Produce an UML domain model. | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S05-001/T: Test "Code audit" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S05-002/T: Test "Audit record" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task S02-007/M: Produce an analysis report | Arnáiz Montero, Marco Antonio | developer | 60 | 60 |
| Task G-020: Create the delivery | Arnáiz Montero, Marco Antonio | operator | 60 | 60 |

Next, it is the calculation of the estimated budget:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title and description** | **Assignees** | **role** | **Estimate** | **Cost/minute** | **Total/task (euros)** |
| Task G-003/I: Create "Risk" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task G-005/T: Test "Banner" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task G-006/T: Test "Risk" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task G-011/I: Create "Administrator dashboard" | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task G-016: Attend to class | Arnáiz Montero, Marco Antonio | developer | 1440 | 0.33€ | 475,2€ |
| Task S02-001/I: Create "Contract" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-003/I: Create "Client dashborad" | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-004/T: Test "Client" role | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-005/I: Create "Client" role | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-005/T: Test "Contract" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-006/M: Produce a planning and progress report | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-006/T: Test "Progress log" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-007/M: Produce an analysis report | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-008/M: Produce an UML domain model. | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S05-001/T: Test "Code audit" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S05-002/T: Test "Audit record" entity | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task S02-007/M: Produce an analysis report | Arnáiz Montero, Marco Antonio | developer | 60 | 0.33€ | 19.8€ |
| Task G-020: Create the delivery | Arnáiz Montero, Marco Antonio | operator | 60 | 0.33€ | 19.8€ |
|  |  |  |  | **TOTAL** | 811.8€ |

Equipment cost = 950 €

Total cost = Equipment cost + 811,8 = 1761,8€

Considering a lineal amortization over 3 years, the yearly amortization cost is 587,2€

## Progress chapter

Progress Records:

I received a 1 which is the best value because I have completed all my tasks in an effective way.

Conflicts:

Intentionally blank.

Real Cost:

The estimated time and the invested time were the same:

Equipment cost = 950 €

Total cost = Equipment cost + 811,8 = 1761,8

Considering a lineal amortization over 3 years, the yearly amortization cost is 587,2€

# Conclusions

The planning of tasks was done using GitHub projects. The budget analysis indicates a total cost of 1761,8€, and actual expenses reached 1761,8€.

# Bibliography

Intentionally blank.