Insertando imagen...

ACME-SF

G1.007

**Planning and progress report**

15/2/2024



# Cover

|  |  |
| --- | --- |
| **Repository:** <https://github.com/Pablo-Caballero-Maria/Acme-One-24.1.0-C1.07> | |
| **Student #1**  **ID:** 31878881F  **UVUS:**  pabcabmar3  **Name:** Caballero María, Pablo **Roles:** manager, developer | **Student #2**  **ID Number:**49034820Q  **UVUS:** mararnmon  **Name:** Arnáiz Montero, Marco Antonio  **Roles:** developer, operator |
| **Student #3**  **ID Number:** 77865211E  **UVUS:**  alfalolan  **Name:** Alonso Lanzarán, Alfonso Luis  **Roles:** developer, tester | **Student #4**  **ID Number:** 53932912M  **UVUS:** albsanmim  **Name:** Sánchez Mimbrero, Alberto  **Roles:** developer |
| **Student #5**  **ID Number:** 48123111G  **UVUS:** juagarcar4  **Name:** Garcia Carballo, Juan  **Roles:** developer |  |

Table of contents

[Cover 2](#_Toc158924361)

[Executive summary 3](#_Toc158924362)

[Revision table 3](#_Toc158924363)

[Introduction 3](#_Toc158924364)

[Contents 4](#_Toc158924365)

[Planning 4](#_Toc158924366)

[Progress 6](#_Toc158924367)

[Progress Records 6](#_Toc158924368)

[Conflicts 6](#_Toc158924369)

[Real Cost 6](#_Toc158924370)

[Conclusions 7](#_Toc158924371)

[Bibliography 7](#_Toc158924372)

# Executive summary

# Revision table

|  |  |  |
| --- | --- | --- |
| Number | Date(dd/mm/yyyy) | Description |
| 1 | 08/03/2024 | Document done in its entirety. |

# Introduction

The purpose of this document is to provide a detailed planning and progress report of the second delivery of the project “Acme-SF-D01”, for the subject “Design and Testing 2”. This is divided into two chapters: planning (specifying the requirements set for this delivery, assignees, roles, planned time, actual time, budget estimation...) and progress (assignees performances, conflicts arisen, actual cost in contrast to the estimations...).

This document has an executive summary, a revision table where there are versioned records, this introduction, the main content (divided into a planning, and a progress chapter), and the conclusions of the report.

# Contents

## Planning

List of tasks that I have performed.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Title** | **Assignees** | **Status** | **Estimate** | **Invested time** |
| Task S03-006/M: Produce a planning and progress report | alfalolan | Todo | 1 | 1 |
| Task S03-008/M: Produce a UML domain model. | alfalolan | Todo | 1 | 1 |
| Task S03-007/M: Produce an analysis report | alfalolan | Todo | 1 | 1 |
| Task G-012/M: Produce an analysis report. | alfalolan | Todo | 1 | 1 |
| Task S01-005/T: Test "Manager" role | alfalolan | Done | 1 | 1 |
| Task S01-003/T: Test "Manager dashboard" | alfalolan | Done | 1 | 1 |
| Task S03-009/I: Implement feedback from follow-up. | alfalolan | Done | 2 | 2 |
| Task G-015: Attend to class | alfalolan | Done | 24 | 24 |
| Task S03-006/T: Test "Training session" entity | alfalolan | Done | 1 | 1 |
| Task S01-002/T: Test "User story" entity | alfalolan | Done | 1 | 1 |
| Task S01-001/T: Test "Project" entity | alfalolan | Done | 1 | 1 |
| Task G-001/T: Test "Claim" entity | alfalolan | Done | 1 | 1 |
| Task S03-001/I: Create "Training module" entity | alfalolan | Done | 1 | 1 |
| Task G-002/I: Create "Objective" entity | alfalolan | Done | 1 | 1 |
| Task S03-002/I: Create "Training session" entity | alfalolan | Done | 1 | 1 |
| Task S03-003/I: Create "Developer dashboard" | alfalolan | Done | 1 | 1 |
| Task S03-005/I: Create "Developer" role | alfalolan | Done | 1 | 1 |
| Task S03-004/T: Test "Developer" role | alfalolan | Done | 1 | 1 |
| Task S03-005/T: Test "Training module" entity | alfalolan | Done | 1 | 1 |
| Task G-007/T: Test "Objective" entity | alfalolan | Done | 1 | 1 |

Screenshot of the initial definition of all tasks.

Interfaz de usuario gráfica, Aplicación

Descripción generada automáticamente

Screenshot in the middle of the delivery.

Captura de pantalla de computadora

Descripción generada automáticamente

Screenshot at the end of the delivery.

Interfaz de usuario gráfica, Texto, Aplicación

Descripción generada automáticamente

Budget of the total estimated cost.

Total hours = 44

€ per hour = 20€

Cost = 880

Total cost of the equipment: 1100€

Total: 1980

With a lineal amortization over 3 years of per year, the yearly amortization cost is 660€.

## Progress

Member: Alfonso Luis Alonso Lanzarán

### Progress Records

Performance indicators: Total tasks done/total tasks to do ratio is 1, which is considered “good” according to the chartering report. Along these lines, I will be granted the privilege to choose the role for the next delivery.

### Conflicts

Intentionally blank

### Real Cost

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Title** | **Assignees** | **Status** | **Estimate** | **Invested time** |
| Task S03-006/M: Produce a planning and progress report | alfalolan | Todo | 1 | 1 |
| Task S03-008/M: Produce a UML domain model. | alfalolan | Todo | 1 | 1 |
| Task S03-007/M: Produce an analysis report | alfalolan | Todo | 1 | 1 |
| Task G-012/M: Produce an analysis report. | alfalolan | Todo | 1 | 1 |
| Task S01-005/T: Test "Manager" role | alfalolan | Done | 1 | 1 |
| Task S01-003/T: Test "Manager dashboard" | alfalolan | Done | 1 | 1 |
| Task S03-009/I: Implement feedback from follow-up. | alfalolan | Done | 2 | 2 |
| Task G-015: Attend to class | alfalolan | Done | 24 | 24 |
| Task S03-006/T: Test "Training session" entity | alfalolan | Done | 1 | 1 |
| Task S01-002/T: Test "User story" entity | alfalolan | Done | 1 | 1 |
| Task S01-001/T: Test "Project" entity | alfalolan | Done | 1 | 1 |
| Task G-001/T: Test "Claim" entity | alfalolan | Done | 1 | 1 |
| Task S03-001/I: Create "Training module" entity | alfalolan | Done | 1 | 1 |
| Task G-002/I: Create "Objective" entity | alfalolan | Done | 1 | 1 |
| Task S03-002/I: Create "Training session" entity | alfalolan | Done | 1 | 1 |
| Task S03-003/I: Create "Developer dashboard" | alfalolan | Done | 1 | 1 |
| Task S03-005/I: Create "Developer" role | alfalolan | Done | 1 | 1 |
| Task S03-004/T: Test "Developer" role | alfalolan | Done | 1 | 1 |
| Task S03-005/T: Test "Training module" entity | alfalolan | Done | 1 | 1 |
| Task G-007/T: Test "Objective" entity | alfalolan | Done | 1 | 1 |

Total hours = 44

€ per hour = 20€

Cost = 880

Total cost of the equipment: 1100€

Total: 1980

With a lineal amortization over 3 years of per year, the yearly amortization cost is 660€.

# Conclusions

The planning of tasks was done using GitHub projects. In this delivery, creating the task took more time than I had thought, because I had to create a lot of tasks for testing. Also, in this delivery, we considered the cost of tasks in hours, rounding to the nearest integer greater than 0.

# Bibliography

Intentionally blank