Insertando imagen...

**ACME-SF**

G1.007

**Planning and progress report D03**

26/04/2024

Patrón de fondo

Descripción generada automáticamente con confianza baja

# Cover

|  |  |
| --- | --- |
| **Repository:** <https://github.com/DP2-C1-07/Acme-SF-D03.git> | |
| **Student #1**  **ID:** 31878881F  **UVUS:**  pabcabmar3  **Name:** Caballero María, Pablo **Roles:** manager, developer | **Student #2**  **ID Number:**49034820Q  **UVUS:** mararnmon  **Name:** Arnáiz Montero, Marco Antonio  **Roles:** developer, operator |
| **Student #3**  **ID Number:** 77865211E  **UVUS:**  alfalolan  **Name:** Alonso Lanzarán, Alfonso Luis  **Roles:** developer, tester | **Student #4**  **ID Number:** 53932912M  **UVUS:** albsanmim  **Name:** Sánchez Mimbrero, Alberto  **Roles:** developer |
| **Student #5**  **ID Number:** 48123111G  **UVUS:** juagarcar4  **Name:** Garcia Carballo, Juan  **Roles:** developer |  |

Table of contents

[Cover 2](#_Toc1063785358)

[Executive summary 3](#_Toc145045936)

[Revision table 3](#_Toc306659809)

[Introduction 3](#_Toc1900753344)

[Contents 3](#_Toc1944769603)

[Planing chapter 3](#_Toc1071501672)

[Progress chapter 4](#_Toc1939650711)

[Conclusions 4](#_Toc640793148)

# Executive summary

During this deliverable, the core features of the project Acme-SF has been implemented. This includes a basic CRUD on each member’s entities, and also in the group entity Claim and Banner.

# Revision table

|  |  |  |
| --- | --- | --- |
| Number | Date | Description |
| 1.0 | 26/05/2024 | Document created in its entirety |

# Introduction

During this deliverable, each member of the group has implemented the necessary code to do the list, show, create, update, and delete functionalities of their entities, along the necessary controller methods. Also, the dashboards of each member’s role, and the frontend pages have been created.

Contents

## Planning

* + Task assigned this delivery:

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Assignees | Status | Estimated time |
| Task S04-007/F: Update or delete an invoice by a sponsor as long as it is not published | mimbrero | Done | 2 |
| Task S04-006/F: Create and publish an invoice by a sponsor | mimbrero | Done | 2 |
| Task S04-005/F: Show the details of sponsors' invoices | mimbrero | Done | 1 |
| Task S04-004/F: List the invoices in sponsors' sponsorships | mimbrero | Done | 1 |
| Task S03-004/F: Operations by anonymous principals on user accounts | alfalolan | Done | 1 |
| Task S03-005/F: Operations by developers on user accounts | alfalolan | Done | 1 |
| Task S03-006/F: Operations by any principals on training modules | alfalolan | Done | 2 |
| Task S03-001/M: Produce an analysis report. | alfalolan | Done | 1 |
| Task S03-002/M: Produce a planning and progress report. | alfalolan | Done | 1 |
| Task S03-003/M: Produce a lint report. | alfalolan | Done | 1 |
| Task S05-014/M: Produce a lint report | JuanGarciaCarballo | Done | 1 |
| Task S05-002/F: Show details of code audits | JuanGarciaCarballo | Done | 1 |
| Task S02-001: Attend to class | MarcoAnarmo | Done | 20 |
| Task S02-008/F: Show client dashboard | MarcoAnarmo | Done | 2 |
| Task G02-002/F: Operations by any principals on banners | JuanGarciaCarballo | Done | 2 |
| Task S02-004/F: List the progress logs in their contract | MarcoAnarmo | Done | 2 |
| Task S02-005/F: Show the details of their progress log | MarcoAnarmo | Done | 2 |
| Task S02-006/F: Create and publish a progress log | MarcoAnarmo | Done | 2 |
| Task S02-007/F: Update or delete a progress log as long as it is not published | MarcoAnarmo | Done | 3 |
| Task S02-001/F: List the contracts that they have created | MarcoAnarmo | Done | 2 |
| Task S02-002/F: Show the details of their contracts | MarcoAnarmo | Done | 2 |
| Task S02-003/F: Create, update, or delete their contracts | MarcoAnarmo | Done | 3 |
| Task S05-003/F: Create, update or delete code audits | JuanGarciaCarballo | Done | 3 |
| Task S04-001/F: List a sponsor the sponsorships that they have created | mimbrero | Done | 2 |
| Task S04-003/F: Create, update, or delete sponsors' sponsorships | mimbrero | Done | 3 |
| Task S04-002/F: Show the details of sponsors' sponsorships | mimbrero | Done | 1 |
| Task S04-008/F: Show a sponsor their dashboards | mimbrero | Done | 1 |
| Task S05-015: Attend to class | JuanGarciaCarballo | Done | 20 |
| Task S05-001/F: List the code audits | JuanGarciaCarballo | Done | 5 |
| Task S05-004/F: List the audit records | JuanGarciaCarballo | Done | 5 |
| Task S05-005/F: Show details of audit records | JuanGarciaCarballo | Done | 1 |
| Task S05-006/F: Create, update or delete audit record | JuanGarciaCarballo | Done | 3 |
| Task S05-007/F: show auditor dashboards | JuanGarciaCarballo | Done | 2 |
| Task S05-012/M: Produce an analysis report | JuanGarciaCarballo | Done | 1 |
| Task S05-008/F: Sign up as an auditor | JuanGarciaCarballo | Done | 2 |
| Task S05-009/F: Update auditor profile | JuanGarciaCarballo | Done | 3 |
| Task S05-013/M: Produce a planning and progress report | JuanGarciaCarballo | Done | 1 |
| Task S05-010/F: List published code audits | JuanGarciaCarballo | Done | 1 |
| Task S05-011/F: Show the details of the code audits that someone can list | JuanGarciaCarballo | Done | 3 |
| Task G01-007/F: Operations by authenticated principals on risk | JuanGarciaCarballo | Done | 2 |
| Task S03-001/FI: Feedback implementation | alfalolan | Done | 1 |
| Task G01-003/F: Operations by administrators on banners | alfalolan | Done | 2 |
| Task S03-003/F: Operations by developers on developer dashboards | alfalolan | Done | 1 |
| Task S03-002/F: Operations by developers on training sessions | alfalolan | Done | 2 |
| Task S03-001/F: Operations by developers on training modules | alfalolan | Done | 1 |
| Task S01-007/F: Become a manager feature | Pablo-Caballero-Maria | Done | 2 |
| Task S01-005/F: Create, update and delete projects and user stories | Pablo-Caballero-Maria | Done | 3 |
| Task S01-010/F: Add feature to link user stories to projects | Pablo-Caballero-Maria | Done | 1 |
| Task S01-008/F: List the projects in the systems that are published | Pablo-Caballero-Maria | Done | 2 |
| Task S01-006/F: Show manager dashboard | Pablo-Caballero-Maria | Done | 2 |
| Task S01-009/F: Add draftMode attribute | Pablo-Caballero-Maria | Done | 2 |
| Task G01-001/F: List the claims | Pablo-Caballero-Maria | Done | 5 |
| Task S01-001: Attend to class | Pablo-Caballero-Maria | Done | 20 |
| Task S01-013/F: Implement feedback from follow-up | Pablo-Caballero-Maria | Done | 3 |
| Task S01-002/M: Organise the work | Pablo-Caballero-Maria | Done | 1 |
| Task S01-003/F: List the projects | Pablo-Caballero-Maria | Done | 2 |
| Task S01-004/F: List the user stories | Pablo-Caballero-Maria | Done | 1 |
| Task S02-011/F: Operations by any principals on contracts | MarcoAnarmo | Done | 2 |
| Task S02-009/F: Operations by anonymous principals on user accounts | MarcoAnarmo | Done | 1 |
| Task S02-010/F: Operations by clients on user accounts | MarcoAnarmo | Done | 1 |

* + Different moments in the delivery

Interfaz de usuario gráfica, Aplicación, Chat o mensaje de texto

Descripción generada automáticamenteCaptura de pantalla de un teléfono celular

Descripción generada automáticamenteInterfaz de usuario gráfica, Aplicación, Teams

Descripción generada automáticamente

* + Budget

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Assignees | Status | Invested time |
| Task S04-007/F: Update or delete an invoice by a sponsor as long as it is not published | mimbrero | Done | 2 |
| Task S04-006/F: Create and publish an invoice by a sponsor | mimbrero | Done | 3 |
| Task S04-005/F: Show the details of sponsors' invoices | mimbrero | Done | 1 |
| Task S04-004/F: List the invoices in sponsors' sponsorships | mimbrero | Done | 1 |
| Task S03-004/F: Operations by anonymous principals on user accounts | alfalolan | Done | 2 |
| Task S03-005/F: Operations by developers on user accounts | alfalolan | Done | 2 |
| Task S03-006/F: Operations by any principals on training modules | alfalolan | Done | 2 |
| Task S03-001/M: Produce an analysis report. | alfalolan | Done | 1 |
| Task S03-002/M: Produce a planning and progress report. | alfalolan | Done | 1 |
| Task S03-003/M: Produce a lint report. | alfalolan | Done | 1 |
| Task S05-014/M: Produce a lint report | JuanGarciaCarballo | Done | 1 |
| Task S05-002/F: Show details of code audits | JuanGarciaCarballo | Done | 1 |
| Task S02-001: Attend to class | MarcoAnarmo | Done | 20 |
| Task S02-008/F: Show client dashboard | MarcoAnarmo | Done | 2 |
| Task G02-002/F: Operations by any principals on banners | JuanGarciaCarballo | Done | 1 |
| Task S02-004/F: List the progress logs in their contract | MarcoAnarmo | Done | 2 |
| Task S02-005/F: Show the details of their progress log | MarcoAnarmo | Done | 2 |
| Task S02-006/F: Create and publish a progress log | MarcoAnarmo | Done | 2 |
| Task S02-007/F: Update or delete a progress log as long as it is not published | MarcoAnarmo | Done | 3 |
| Task S02-001/F: List the contracts that they have created | MarcoAnarmo | Done | 2 |
| Task S02-002/F: Show the details of their contracts | MarcoAnarmo | Done | 2 |
| Task S02-003/F: Create, update, or delete their contracts | MarcoAnarmo | Done | 3 |
| Task S05-003/F: Create, update or delete code audits | JuanGarciaCarballo | Done | 4 |
| Task S04-001/F: List a sponsor the sponsorships that they have created | mimbrero | Done | 2 |
| Task S04-003/F: Create, update, or delete sponsors' sponsorships | mimbrero | Done | 3 |
| Task S04-002/F: Show the details of sponsors' sponsorships | mimbrero | Done | 1 |
| Task S04-008/F: Show a sponsor their dashboards | mimbrero | Done | 1 |
| Task S05-015: Attend to class | JuanGarciaCarballo | Done | 20 |
| Task S05-001/F: List the code audits | JuanGarciaCarballo | Done | 3 |
| Task S05-004/F: List the audit records | JuanGarciaCarballo | Done | 3 |
| Task S05-005/F: Show details of audit records | JuanGarciaCarballo | Done | 1 |
| Task S05-006/F: Create, update or delete audit record | JuanGarciaCarballo | Done | 5 |
| Task S05-007/F: show auditor dashboards | JuanGarciaCarballo | Done | 3 |
| Task S05-012/M: Produce an analysis report | JuanGarciaCarballo | Done | 1 |
| Task S05-008/F: Sign up as an auditor | JuanGarciaCarballo | Done | 1 |
| Task S05-009/F: Update auditor profile | JuanGarciaCarballo | Done | 1 |
| Task S05-013/M: Produce a planning and progress report | JuanGarciaCarballo | Done | 1 |
| Task S05-010/F: List published code audits | JuanGarciaCarballo | Done | 1 |
| Task S05-011/F: Show the details of the code audits that someone can list | JuanGarciaCarballo | Done | 2 |
| Task G01-007/F: Operations by authenticated principals on risk | JuanGarciaCarballo | Done | 1 |
| Task S03-001/FI: Feedback implementation | alfalolan | Done | 1 |
| Task G01-003/F: Operations by administrators on banners | alfalolan | Done | 2 |
| Task S03-003/F: Operations by developers on developer dashboards | alfalolan | Done | 1 |
| Task S03-002/F: Operations by developers on training sessions | alfalolan | Done | 3 |
| Task S03-001/F: Operations by developers on training modules | alfalolan | Done | 2 |
| Task S01-007/F: Become a manager feature | Pablo-Caballero-Maria | Done | 2 |
| Task S01-005/F: Create, update and delete projects and user stories | Pablo-Caballero-Maria | Done | 6 |
| Task S01-010/F: Add feature to link user stories to projects | Pablo-Caballero-Maria | Done | 4 |
| Task S01-008/F: List the projects in the systems that are published | Pablo-Caballero-Maria | Done | 2 |
| Task S01-006/F: Show manager dashboard | Pablo-Caballero-Maria | Done | 2 |
| Task S01-009/F: Add draftMode attribute | Pablo-Caballero-Maria | Done | 4 |
| Task G01-001/F: List the claims | Pablo-Caballero-Maria | Done | 2 |
| Task S01-001: Attend to class | Pablo-Caballero-Maria | Done | 20 |
| Task S01-013/F: Implement feedback from follow-up | Pablo-Caballero-Maria | Done | 6 |
| Task S01-002/M: Organise the work | Pablo-Caballero-Maria | Done | 1 |
| Task S01-003/F: List the projects | Pablo-Caballero-Maria | Done | 3 |
| Task S01-004/F: List the user stories | Pablo-Caballero-Maria | Done | 3 |
| Task S02-011/F: Operations by any principals on contracts | MarcoAnarmo | Done | 2 |
| Task S02-009/F: Operations by anonymous principals on user accounts | MarcoAnarmo | Done | 1 |
| Task S02-010/F: Operations by clients on user accounts | MarcoAnarmo | Done | 1 |

Total cost of the equipment: 1000€ + 700€ + 1100€ + 950€ + 650€ = 4400€

Total: 4850€

With a lineal amortization in 3 years of 1.616,67€ per year.

## Progress

* + Progress records

Juan Garcia Carballo, Ratio:1, is the best value possible, because he has completed all the task assigned.

Marco Antonio Arnáiz Montero: I received a 1 which is the best value because I have completed all my tasks in an effective way.

Caballero María, Pablo: The ratio between the completed tasks and the assigned tasks was 1, meaning that all the tasks were completed.

Alfonso Luis Alonso Lanzarán Performance indicator:1, is the best value possible, because I have completed all the task assigned.

Alberto Sánchez Mimbrero: received a 0.9 which is a really good value, but he didn’t complete all his individual task, so a reduction in his ratio has been applied due to not writing his corresponding planning and progress report.

According to the performance indicator specified in the chartering report, this performance is considered “good” for each member, so all of them will be able to choose their roles for the next deliverable.

* + Conflicts

Intentionally blank

* + Real Cost

58 developer tasks + 1 manager task = 3600€

Total cost of the equipment: 1000€ + 700€ + 1100€ + 950€ + 650€ = 4400€

Total: 4850€

With a lineal amortization in 3 years of 1.616,67€ per year.

# Conclusions

This deliverable was the longest so far, since each member had to implement many different features. This was particularly challenging because it was our first time using this framework so we had to learn a lot of new things, and solve a lot of bugs along the way until the behavior of the app was the desired one.

Bibliography

Intentionally blank