Insertando imagen...

ACME-SF

G1.007

**Planning and progress report**

26/04/2024



# Cover

|  |  |
| --- | --- |
| **Repository:** <https://github.com/DP2-C1-07/Acme-SF-D02.git> | |
| **Student #1**  **ID:** 31878881F  **UVUS:**  pabcabmar3  **Name:** Caballero María, Pablo **Roles:** manager, developer | **Student #2**  **ID Number:**49034820Q  **UVUS:** mararnmon  **Name:** Arnáiz Montero, Marco Antonio  **Roles:** developer, operator |
| **Student #3**  **ID Number:** 77865211E  **UVUS:**  alfalolan  **Name:** Alonso Lanzarán, Alfonso Luis  **Roles:** developer, tester | **Student #4**  **ID Number:** 53932912M  **UVUS:** albsanmim  **Name:** Sánchez Mimbrero, Alberto  **Roles:** developer |
| **Student #5**  **ID Number:** 48123111G  **UVUS:** juagarcar4  **Name:** Garcia Carballo, Juan  **Roles:** developer |  |

Table of contents

[Cover 1](#_Toc1321434062)

[Executive summary 2](#_Toc1280841211)

[Revision table 2](#_Toc1360073073)

[Introduction 2](#_Toc1368175382)

[Contents 3](#_Toc1386914936)

[Planning chapter: 3](#_Toc1398666171)

[Progress chapter 6](#_Toc1352627132)

[Conclusions 6](#_Toc196166898)

[Bibliography 6](#_Toc1272673952)

Executive summary

# Revision table

|  |  |  |
| --- | --- | --- |
| Number | Date(dd/mm/yyyy) | Description |
| 1.0 | 08/04/2024 | Creation of the document and redaction of the executive summary and introduction |
| 1.1 | 26/04/2024 | Redaction of the content points and conclusion. |

# Introduction

The purpose of this document is to provide a detailed planning and progress report of the second delivery of the project “Acme-SF-D03”, for the subject “Design and Testing 2”. This is divided into two chapters: planning (specifying the requirements set for this delivery, assignees, roles, planned time, actual time, budget estimation...) and progress (assignees performances, conflicts arisen, actual cost in contrast to the estimations...).

This document has an executive summary, a revision table where there are versioned records, this introduction, the main content (divided into a planning, and a progress chapter), and the conclusions of the report.

# Contents

## Planning chapter:

List of the tasks for the third deliverable, (the time will be considered in hours):

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Title and description** | **Assignees** | **role** | **Estimate** | **Invested time** |
| Task S02-001/F: List the contracts that they have created | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-002/F: Show the details of their contracts | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-003/F: Create, update, or delete their contracts | Arnáiz Montero, Marco Antonio | developer | 3 | 3 |
| Task S02-004/F: List the progress logs in their contract | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-005/F: Show the details of their progress log | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-006/F: Create and publish a progress log | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-007/F: Update or delete a progress log as long as it is not published | Arnáiz Montero, Marco Antonio | developer | 3 | 3 |
| Task S02-008/F: Show client dashboard | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-009/F: Operations by anonymous principals on user accounts | Arnáiz Montero, Marco Antonio | developer | 1 | 1 |
| Task S02-010/F: Operations by clients on user accounts | Arnáiz Montero, Marco Antonio | developer | 1 | 1 |
| Task S02-011/F: Operations by any principals on contracts | Arnáiz Montero, Marco Antonio | developer | 2 | 2 |
| Task S02-001: Attend to class | Arnáiz Montero, Marco Antonio | developer | 20 | 20 |

Next, the estimated budget:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title and description** | **Assignees** | **role** | **Estimate** | **Cost/hour** | **Total/task (euros)** |
| Task S02-001: Attend to class | Arnáiz Montero, Marco Antonio | developer | 20 | 20€ | 400€ |
| Task S02-001/F: List the contracts that they have created | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
| Task S02-002/F: Show the details of their contracts | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
| Task S02-003/F: Create, update, or delete their contracts | Arnáiz Montero, Marco Antonio | developer | 3 | 20€ | 60€ |
| Task S02-004/F: List the progress logs in their contract | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
| Task S02-005/F: Show the details of their progress log | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
| Task S02-006/F: Create and publish a progress log | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
| Task S02-007/F: Update or delete a progress log as long as it is not published | Arnáiz Montero, Marco Antonio | developer | 3 | 20€ | 60€ |
| Task S02-008/F: Show client dashboard | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
| Task S02-009/F: Operations by anonymous principals on user accounts | Arnáiz Montero, Marco Antonio | developer | 1 | 20€ | 20€ |
| Task S02-010/F: Operations by clients on user accounts | Arnáiz Montero, Marco Antonio | developer | 1 | 20€ | 20€ |
| Task S02-011/F: Operations by any principals on contracts | Arnáiz Montero, Marco Antonio | developer | 2 | 20€ | 40€ |
|  |  |  |  | **TOTAL** | 840€ |

Equipment cost = 950 €

Total cost = Equipment cost + 840 = 1790€

Considering a lineal amortization over 3 years, the yearly amortization cost is 596,67€

## Progress chapter

Progress Records:

I received a 1 which is the best value because I have completed all my tasks in an effective way.

Conflicts:

Redacted in the Analysis Report.

Real Cost:

The estimated time and the invested time were as planned, so they are the same:

Equipment cost = 950 €

Total cost = Equipment cost + 840 = 1790€

Considering a lineal amortization over 3 years, the yearly amortization cost is 596,67€

# Conclusions

The planning of tasks was done using GitHub projects. The budget analysis indicates a total cost of 1790€, and actual expenses reached 1790€.

# Bibliography

Intentionally blank.