Insertando imagen...

ACME-SF

G1.007

**Planning and progress report**

26/05/2024



# Cover

|  |  |
| --- | --- |
| **Repository:** [https://github.com/DP2-C1-07/Acme-SF-D0](https://github.com/DP2-C1-07/Acme-SF-D02)4 | |
| **Student #1**  **ID:** 31878881F  **UVUS:**  pabcabmar3  **Name:** Caballero María, Pablo **Roles:** manager, developer, tester | **Student #2**  **ID Number:**49034820Q  **UVUS:** mararnmon  **Name:** Arnáiz Montero, Marco Antonio  **Roles:** developer, operator , tester |
| **Student #3**  **ID Number:** 77865211E  **UVUS:**  alfalolan  **Name:** Alonso Lanzarán, Alfonso Luis  **Roles:** developer, tester | **Student #4**  **ID Number:** 53932912M  **UVUS:** albsanmim  **Name:** Sánchez Mimbrero, Alberto  **Roles:** developer , tester |
| **Student #5**  **ID Number:** 48123111G  **UVUS:** juagarcar4  **Name:** Garcia Carballo, Juan  **Roles:** developer , tester |  |

Table of contents

[Cover 2](#_Toc818685691)

[Executive summary 2](#_Toc471976818)

[Revision table 2](#_Toc1398813645)

[Introduction 3](#_Toc218904522)

[Contents 3](#_Toc320280636)

[Planning chapter: 3](#_Toc863446982)

[Progress chapter 5](#_Toc1969076937)

[Conclusions 5](#_Toc383784525)

[Bibliography 5](#_Toc235352135)

# Executive summary

Revision table

|  |  |  |
| --- | --- | --- |
| Number | Date(dd/mm/yyyy) | Description |
| 1.0 | 26/05/2024 | Document done in its entirety |

# Introduction

The purpose of this document is to provide a detailed planning and progress report of the fourth delivery of the project “Acme-SF-D01”, for the subject “Design and Testing 2”. This is divided into two chapters: planning (specifying the requirements set for this delivery, assignees, roles, planned time, actual time, budget estimation...) and progress (assignees performances, conflicts arisen, actual cost in contrast to the estimations...).

This document has an executive summary, a revision table where there are versioned records, this introduction, the main content (divided into a planning, and a progress chapter), and the conclusions of the report.

# Contents

## Planning chapter:

List of taks for the fourth deliverable:

Captura de pantalla de un celular

Descripción generada automáticamenteCaptura de pantalla de un teléfono celular

Descripción generada automáticamenteTexto

Descripción generada automáticamente

Next, there are screenshots that shows different moments of the delivery development.

Beginning:

Captura de pantalla de un celular

Descripción generada automáticamenteCaptura de pantalla de un teléfono celular

Descripción generada automáticamenteTexto

Descripción generada automáticamente

Middle:

Interfaz de usuario gráfica, Texto, Aplicación, Chat o mensaje de texto

Descripción generada automáticamente

End:

Captura de pantalla de un celular

Descripción generada automáticamenteCaptura de pantalla de un teléfono celular

Descripción generada automáticamente

Next, it is shown the calculation of the estimated budget:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Title | Assignees | Status | Estimate | Role |
| Task G-000/M: Create tasks | Pablo-Caballero-Maria | Done | 1 | manager |
| Task S01-001/M: Create lint report | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-002/M: Fix manager dashboard | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-009/F: Operation on Notices | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-008/F: Safe tests for manager | Pablo-Caballero-Maria | Done | 3 | Tester |
| Task S01-006/F: Produce a test suite for user story | Pablo-Caballero-Maria | Done | 4 | Tester |
| Task S01-007/F: Operations on risks | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-010/F: Task S01-009/F: Operation on Objectives | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-003/F: Operations by administrators on configuration | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-005/F: Operations by principals on objectives (post) | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-004/F: Operations by principals on objectives (list and show) | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-009/M: Docs for D4 | Pablo-Caballero-Maria | Done | 3 | Developer |

Total cost for tasks = 450 €

Equipment cost = 700 €

Considering a lineal amortization over 3 years, the yearly amortization cost is 383 €

## Progress chapter

Progress records:

Member: Pablo Caballero María

Performance indicators: Total tasks done/total tasks to do ratio is 1, which is considered “good” according to the chartering report. No further action will be taken as this is the final deliverable.

There were some conflicts in the internationalization files, but they were easily solved from the GitHub website by merging the incoming changes with the existing ones.

Next, there is a table showing the actual budget consumed by the project:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Title | Assignees | Status | Invested time | Role |
| Task G-000/M: Create tasks | Pablo-Caballero-Maria | Done | 2 | manager |
| Task S01-001/M: Create lint report | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-002/M: Fix manager dashboard | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-009/F: Operation on Notices | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-008/F: Safe tests for manager | Pablo-Caballero-Maria | Done | 7 | Tester |
| Task S01-006/F: Produce a test suite for user story | Pablo-Caballero-Maria | Done | 5 | Tester |
| Task S01-007/F: Operations on risks | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-010/F: Task S01-009/F: Operation on Objectives | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-003/F: Operations by administrators on configuration | Pablo-Caballero-Maria | Done | 2 | Developer |
| Task S01-005/F: Operations by principals on objectives (post) | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-004/F: Operations by principals on objectives (list and show) | Pablo-Caballero-Maria | Done | 1 | Developer |
| Task S01-009/M: Docs for D4 | Pablo-Caballero-Maria | Done | 3 | Developer |

Total cost for tasks = 550 €

Equipment cost = 700 €

Considering a lineal amortization over 3 years, the yearly amortization cost is 416.67 €

Comparing, we can calculate that yearly cost would be a 8.79% than the cost that was estimated.

# Conclusions

The planning of tasks was done using GitHub projects. In this delivery, the producing of tests took way more hours than we all initially thought. This was because there were too many edge cases to try, and also, since my laptop is old, the each individual replaying of the tests took around an entire hour for me. Also, in this delivery, we considered the cost of tasks in hours, rounding to the nearest integer greater than 0.

# Bibliography

Intentionally blank.